Cheshire & Warrington LEP

Minutes of a meeting of the Cheshire and Warrington Local Transport Body

held on Friday, 22nd June, 2018 in The Council Chamber -Town Hall, Sankey Street, Warrington WA1 1UH

PRESENT

Mr P Waterman (Chairman)

Councillor B Clarke (Vice-Chairman)

Councillor Rachel Bailey Councillor Hans Mundry Officers in attendance David Boyer - Warrington Borough Council Chris Hindle - Cheshire East Council Roy Newton- Cheshire and Warrington Local Enterprise Partnership Fiona Hore - Cheshire West and Chester Council Bruce Parker - Highways England Andrew Ross - Cheshire East Council Cherry Foreman - Cheshire East Council David Shurden – Confederation of Passenger Transport Councillors in attendance Lynn Gibbon - Cheshire West and Chester Council Mike Parsons - Cheshire East Council Bernice Walmsley - Cheshire East Council

<AI1>

- Welcome, Introductions and Apologies for Absence

Apologies for absence were received from Philip Cox (CWLEP), Lisa Harris (CWAC) and Richard Perry (DfT).

</AI1>

<AI2>

- Declarations of Interest

There were no declarations of interest.

</AI2>

<AI3>

- Minutes of Previous meeting

The minutes of the meeting held on 6 April 2018 were approved as a correct record.

</AI3>

<AI4>

- Public Speaking Time/Open Session

No members of the public wished to address the meeting.

</AI4>

<AI5>

- Sub-Regional Transport Strategy

Members were advised that this consultation on this was ongoing and there had been a range of stakeholder events at key locations, the aim being to have an event in each geographic area.  A number of useful comments had already been taken on board such as the inclusion of more detail for walking and cycling.  People were keen to see delivery and improvements in their local areas.

The part to be played by public transport was discussed and it was highlighted that access to Manchester Airport was particularly important for both users of the airport and its workers.  The continuing increase in businesses located in and around the airport also reinforced the need for improved public transport links.

RESOLVED

That a full update on the consultation responses and how they can be acted upon be prepared for the next meeting.

</AI5>

<AI6>

- Mid Cheshire and Middlewich Railway Lines Study

Consideration was given to this report and to the comments received at the first Stakeholder Group meeting on 30 May; the main comments of the Group were detailed.  Recent advice from the DfT was that the study should aim to produce a strategic outline business case and discussions were currently taking place with CE and CWAC Councils to consider the potential funding implications arising from this.

In addition there was a new process by which DfT funds rail enhancements as described at the last LTB.  Network Rail is now only funded for operations and maintenance.  It remains unclear as to how much funding is available by DfT to fund improvements, plus DfT’s guidance indicates the need for local contributions.  It was suggested that an additional section on finance and funding be added into the study brief in order to facilitate a wider discussion and also that the brief, with a covering letter of explanation on the ongoing difficulties,  be shared with local MPs.

RESOLVED

That an additional section on finance and funding be added to the study brief and, once updated to reflect the comments of the Stakeholder Group, it also be shared with local MPs.

</AI6>

<AI7>

- Rail Update

Updates were given as follows:

- Northern Rail

In the light of current issues with the timetable and service limitations, and the contributing factors regarding driver training and appropriately skilled workers, consideration was given to how the positon could be improved in the long term.  Whilst taking into account historic working arrangements on the railways, and union influences, it was AGREED that a request be sent to the LEP for it to do all within its power to influence and improve the skill set available, to encourage and support young people into appropriate training, and to affect a change in the provision of skills and training within the railway industry.

- West and Wales Prospectus

Members were advised that work on this was continuing and would be the subject of a report to a future meeting. Improvements to both the passenger services and rail infrastructure were being considered.  CWaC is preparing a business case for improving Chester Railway Station was being prepared.

- HS2 Phase 2b

Engagement meetings were being held across the area.  Further consultation will be held in the autumn on environmental impacts.  The importance of capitalising on the associated work which would need to be carried out to the existing network to support these aspects was stressed.

- HS2 Crewe Hub

It was reported that the Bill for this was currently going through the House of Commons.  Proposals to use currently disused platforms at Crewe were being explored and planning for the construction, including a new road bridge, had begun.  A funding gap still remains.

</AI7>

<AI8>

- TfN Update

It was noted that the LEP and each of the three transport authorities have places on the Partnership Board.

The TfN Strategic Transport Plan had been completed and the responses analysed.  A scrutiny committee had been established to review the report and was due to meet on 30 August.  It was expected that it would then be refined and published in December along with its associated investment plan.

Work was ongoing on the West & Wales Strategic Development Corridor Study and the preparation of an outline business case for the Northern Powerhouse Rail.

</AI8>

<AI9>

- Update on Major Scheme Progress

HIGHWAYS ENGLAND

- Positive feedback had been received on improvements to the Croft Interchange/M62.  This was a pilot scheme to install traffic signals on the slip roads and will be assessed for its potential for use elsewhere

- M6 J16-19 smart motorway upgrade was on-track and due to be operational in March 2019

- Increasing the average speed limit from 50mph to 60mph in motorway roadworks was being trialled with a view to extending its use on a case-by-case basis

- M62 J10/12 contract had been awarded and work was due to start at the end of the year

- M56 J8-10 and M6 J26 work was due to start next year

CHESHIRE WEST AND CHESTER

- A51 Tarvin/Chester funding was being sought with the case to be submitted early next year.   A new roundabout at the entrance to Chester to be funded by Highways England was also being discussed

- Examination of  the CWAC Local Plan Part 2 was due to start in September

WARRINGTON

- J8/M62 improvements had been completed

- Work at Omega was continuing

- Birchwood highway improvements were due to commence

- The Centre Park Link would begin in the autumn

- Western Link was still being considered by the DfT

- Warrington West Station was ongoing and progressing well

CHESHIRE EAST

- Work on Crewe Green and the Sydney Road Bridge were ongoing

- The preferred contractor for Congleton Link Road was due to be announced that day with work due to begin in early 2019

- Public Examination of the Poynton Relief Road Scheme had now been set for late November

- The planning application for Middlewich Bypass was due to be submitted shortly

- A500 Dualling business case would be submitted to the DfT this week with work on the planning application continuing.  Its importance as a construction corridor over the next few years was noted

- Funding to support the provision of 850 houses in Crewe had been received

</AI9>

<AI10>

- Date of Next Meeting

It was agreed that the next meeting be held on Friday 21 September 2018 in the Municipal Building, Crewe.

</AI10>

<TRAILER_SECTION>

The meeting commenced at 10.00 am and concluded at 11.35 am Mr P Waterman (Chairman)

</TRAILER_SECTION>

<LAYOUT_SECTION>

- FIELD_TITLE

FIELD_SUMMARY

</LAYOUT_SECTION>

<TITLE_ONLY_LAYOUT_SECTION>

- FIELD_TITLE

</TITLE_ONLY_LAYOUT_SECTION>

<HEADING_LAYOUT_SECTION>

FIELD_TITLE

</HEADING_LAYOUT_SECTION>

<TITLED_COMMENT_LAYOUT_SECTION>

FIELD_TITLE

FIELD_SUMMARY

</ TITLED_COMMENT_LAYOUT_SECTION>

<COMMENT_LAYOUT_SECTION>

FIELD_SUMMARY

</ COMMENT_LAYOUT_SECTION>

<SUBNUMBER_LAYOUT_SECTION>

  - FIELD_TITLE

FIELD_SUMMARY

</SUBNUMBER_LAYOUT_SECTION>

<TITLE_ONLY_SUBNUMBER_LAYOUT_SECTION>

  - FIELD_TITLE

</TITLE_ONLY_SUBNUMBER_LAYOUT_SECTION>